BELOW OP

Dubai Property Tracker

Project Status Summary

Engineering work paused pending client direction

For:  Jad ALCHEIKH

From:  Rami / Emerge Digital

Date:  2026-05-22

Status:  Active build paused — awaiting client direction

# 1 · At a glance

Below OP is built, deployed, and demonstrating end-to-end value with 102 real Dubai property listings, an automated Telegram broadcast channel, and a working lead-capture pipeline. The product is ready for your hands-on review.

Engineering work has been paused at a clean stopping point pending your direction on next steps. There are no in-flight features, no broken state, and no outstanding bugs — every queued item is documented with a clear owner and effort estimate.

What you need to decide:

- Whether to continue building (next phase covers automated ingestion + data freshness)

- Whether to wire up your existing WhatsApp Business API for 1:1 buyer messaging

- Whether the current product meets the demo brief and we hand off to operations

# 2 · What is live today

Production URL:

https://belowop-demo.vercel.app

Source code (public for your review):

https://github.com/ralch22/belowop-demo

## Live features

| Feature | Status | Notes |
| --- | --- | --- |
| Public listings table | ✅ Live | 102 real listings filtered/sortable/paginated; mobile + desktop layouts |
| Lead capture modal | ✅ Live | Name + WhatsApp + consent; PDPL-compliant; routes to broker |
| Telegram broadcast channel | ✅ Live | @DubaiPropertydeal — auto-posts every below-OP find with hero image |
| Telegram lead bot | ✅ Live | @DubaiPropertyDealsbot DMs Rami the moment a lead is submitted |
| WhatsApp Channel relay | 🟡 Manual | @DubaiPropertydeal — 3-click manual post via /admin/relay (Meta has no Channels API) |
| Public alert subscription | ✅ Live | Double opt-in form with channel + area + price filters |
| Image rehosting (Vercel Blob) | ✅ Live | ~300 WebP-transcoded thumbnails on our own CDN |
| PWA install + offline | ✅ Live | Installable on iOS/Android; offline fallback page |
| Admin tools | ✅ Live | /admin (stats), /admin/preview, /admin/ingest, /admin/relay |
| Privacy + Terms pages | ✅ Live | PDPL-aligned; data-subject rights documented |
| Apify ingestion path | 🟡 Manual | Webhook receiver wired + HMAC-verified; recurring schedule not yet activated |
| Automated tests + CI | ✅ Live | 84 tests · GitHub Actions on every push |

# 3 · What is pending

All pending items fall into three groups. None are blockers for using the current build; all are blockers for going to broad public launch.

## A. Your side — three items, sub-1-hour each

- Activate the Apify scrape schedule. Without this, the 102 listings will not refresh. Step-by-step guide in docs/APIFY-SCHEDULE-SETUP.md. ~15 minutes in the Apify Console.

- Confirm WhatsApp Business credentials. Your WABA "Distress Deals Dubai" (+1 555-976-4984) is fully approved and Green-quality. To wire automated 1:1 messaging, share PHONE_NUMBER_ID + permanent System User token + approve one below_op_alert template (~30 minutes in Meta Business Manager).

- Confirm RERA broker disclosure. Site footer + About page show placeholders; required before publicly launching to UAE traffic.

## B. Our side — paused until your decision

| Engineering task | Effort | Why it matters |
| --- | --- | --- |
| Pipeline observability — ingestion log table | 1h | Source of truth for "is the pipeline alive?" |
| Stale-listing pruning (2-miss conservative) | 2h | Removes dead listings; protects broker credibility |
| /admin/pipeline dashboard | 1.5h | Single-glance health check |
| Watchdog cron + Telegram alert | 45m | Closes the silent-failure gap |
| Meta Cloud API direct WhatsApp adapter | 3-4h | 1:1 buyer messaging once you share credentials |
| Code cleanup (retire Twilio call sites, drop seed fallbacks) | 2h | Hygiene; not visible to end users |
| HMAC body signing on Apify webhook | 1h | Spec-level security hardening |
| Signed expiring unsubscribe tokens | 1h | Spec-level security hardening |
| Postgres Row-Level Security policies | 2h | Spec-level security hardening |
| CSP + security headers | 1h | Spec-level security hardening |

Total remaining engineering: ~16 hours across all pending items.

## C. Out of scope — phase 2 candidates

- Multi-portal expansion — Bayut + Dubizzle scrapers

- Email channel (Resend) for buyers who prefer email over WhatsApp/Telegram

- Web push notifications for installed PWA users

- Premium tier subscriptions + Stripe billing

- Broker dashboard for managing inventory directly

# 4 · Operating costs

Current monthly cost: $0–10 (Vercel Hobby + Telegram Bot API free tier + Neon free tier). The pieces below would be added if/when you continue.

| Service | Monthly | Triggered by |
| --- | --- | --- |
| Apify Starter + scraper events | ~$73 | Recurring schedule (every 6h, ~200 listings/run) |
| Vercel Pro upgrade | $20 | Sub-hour cron cadence (image sync */5, alert dispatch */2) |
| Neon Postgres (paid tier) | $19 | When DB rows exceed free-tier limit (~500MB) |
| Meta WhatsApp marketing conversations | ~$38–113 | Depends on % of subscribers within 24h window (free-form vs template) |
| Vercel Blob storage | $0–5 | Image hosting; usage-based after free tier |
| Total projected at v1 scale | ~$150–230/mo | 6,000 alerts/month, 100 subscribers, every-6h scraping |

No subscription fees, no per-seat licensing, no agency lock-in. Everything pay-as-you-go.

# 5 · Three paths forward

## Option A — Continue building

Scope: complete pipeline hardening (4 tasks ~5h) + Meta Cloud WhatsApp wiring (3-4h) + security hardening (4 tasks ~5h). Approximately two engineering days.

Outcome: production-grade automated ingestion with stale-listing pruning, observability, watchdog alerts, and 1:1 WhatsApp delivery for buyers and Rami.

Prerequisites from you: items A.1, A.2, A.3 above.

## Option B — Pause indefinitely

Current build remains live and functional. You can test, share with stakeholders, and decide later. No data loss; no clock ticking.

Hosting cost during pause: under $10/month (Vercel Hobby + Neon free tier).

## Option C — Hand off and operate from here

Treat the current build as v1 final. Use /admin/relay for manual posting, manage leads through Telegram bot, and revisit automation in a future phase.

Suitable if buyer volume stays under ~5 leads/week (manual capacity).

# 6 · Documentation reference

Everything is in the GitHub repo — public-readable, no login needed. Click any link in this PDF.

• CLIENT_TEST.md

Hands-on test plan (start here)

• README.md

Architecture + current state + setup

• docs/APIFY-SCHEDULE-SETUP.md

Step-by-step Apify schedule wiring (Rami)

• docs/WhatsApp-Integration-Plan.md

Meta Cloud API direct plan + your 3 credentials

• docs/LAUNCH_CHECKLIST.md

Spec acceptance criteria + current status

• docs/RTM_COVERAGE.md

105 requirements → code coverage map

• docs/GHL-vs-Twilio.md

Vendor comparison (superseded by Meta direct)

• docs/BelowOP-Scope-For-Approval.docx

Engineering scope with priority tiers

# 7 · Next steps when you are ready

Three simple ways to resume:

- To continue building: reply with "go" and complete the Apify schedule setup (~15 min). Engineering resumes immediately.

- To wire WhatsApp 1:1: share PHONE_NUMBER_ID + System User token + approve the below_op_alert template. Code lands within 4 hours.

- To hand off: we schedule a 30-minute walkthrough of the admin tools and you take over operations from there.

Contact

Rami / Emerge Digital  ·  rami@emergedigital.com

WhatsApp / direct phone — as previously shared