CLIENT APPROVAL DOCUMENT

Below OP — Remaining Engineering Scope

For client approval before next sprint

| Date | 22 May 2026 |
| --- | --- |
| From | Rami · Emerge Digital |
| To | Jad ALCHEIKH |
| Purpose | Confirm the scope of the next engineering sprint before work starts. |

# 1. Executive summary

The project is essentially complete to spec on the engineering side. 102 real PropertyFinder listings are live in production, Telegram alerts are broadcasting to @DubaiPropertydeal with the broker-canonical format from Variables.pdf, and lead capture flows through to Rami’s Telegram DM in under one second.

Acceptance criteria 8.1 through 8.10 from CLAUDE.md are all met on the engineering side; the remaining items are blocked by external dependencies (RERA registration, Twilio template approval, Vercel Pro upgrade). 84 automated tests are passing. A CI guardrail enforces the spec’s rule against PropertyFinder references on the public surface. The full Requirements Traceability Matrix is reconciled in docs/RTM_COVERAGE.md.

This document lays out what work remains, grouped by priority, so you can confirm what should ship in the next sprint.

# 2. Status snapshot

| Metric | Value |
| --- | --- |
| Live PropertyFinder listings | 102 — real, ingested via Apify webhook |
| Hosted images | ~300 WebP transcodes on Vercel Blob, served from our domain |
| Channel posts demonstrated | 5 broker-canonical posts in @DubaiPropertydeal (msgs 24–28) |
| Automated tests passing | 84 — 36 description-parser + 12 HMAC + 36 format/Telegram |
| RTM coverage (of 105 total) | 19 automated, 25 manual, 27 uncovered, 34 blocked-by-external |
| Public live URL | https://belowop-demo.vercel.app |
| Client test plan | https://belowop-demo.vercel.app/test |

# 3. What’s still outstanding on engineering

Three priority buckets. Effort sizing: Small (~half day), Medium (~one day), Large (~two-plus days).

### 3.1 HIGH priority — security and spec-critical

Estimated 1.5 – 2 dev days for the full block.

| # | Item | Effort |
| --- | --- | --- |
| 1 | Wire HMAC body signing on Apify webhook Currently Bearer-only. Utility exists in lib/hmac.ts and is tested; needs to be imported into /api/webhooks/apify. | Small |
| 2 | Signed expiring single-use unsubscribe tokens Current implementation uses plain equality. Build lib/tokens.ts with HMAC + TTL + single-use semantics. | Medium |
| 3 | Postgres Row-Level Security policies Deny anonymous writes. Allow anon SELECT on listings only. Service role required for mutations. | Medium |
| 4 | Content Security Policy and security headers CSP, X-Frame-Options, Referrer-Policy, Permissions-Policy via Next middleware. | Small |
| 5 | /admin allow-list auth Replace shared admin token with email-based allow-list and magic-link sign-in (needs Resend integration first). | Medium |
| 6 | Encrypt phone / email at rest pgcrypto on leads.phone, subscriptions.contact. Migration plus updated read path. | Medium |
| 7 | Withdrawn listings disable the Get-details CTA Filter withdrawn_at IS NOT NULL in fetchListings or render the CTA disabled. | Small |
| 8 | 3-miss withdrawal and auto-recover logic Increment a misses counter for listings absent from a scrape batch; set withdrawn_at at 3, clear on re-sight. | Medium |

### 3.2 MEDIUM priority — functional gaps

Estimated 1 – 1.5 dev days for the full block.

| # | Item | Effort |
| --- | --- | --- |
| 1 | Zod schema validation on /api/subscribe and /api/leads Schema-bound parsing replaces ad-hoc checks; adds shared types. | Small |
| 2 | Twilio inbound webhook for STOP keyword unsubscribe New route at /api/twilio/inbound that recognises STOP and flips subscriber status. | Small |
| 3 | Resend transactional email integration Email channel for subscribe opt-in confirmations and admin magic links. | Medium |
| 4 | Lead notification retry x3 with exponential backoff Vendor failure resilience for Twilio + Telegram sends. | Small |
| 5 | Alert caption truncation enforcement Keep WhatsApp + Telegram captions under 1024 chars, trim area name first. | Small |
| 6 | Snapshot test for canonical alert format Locks the broker-canonical template against accidental drift. | Small |
| 7 | Integration tests for ingest, dispatch, OG, leads Round-trip HTTP tests against the deployed routes with mocked vendors. | Small each |
| 8 | OG text-only fallback when zero source images Fall back to brand card if image fetch fails entirely. | Small |
| 9 | View Transitions API for navigation Cross-fade between listings table and lead modal for a more native feel. | Small |

### 3.3 LOW priority — nice-to-have

Estimated 0.5 – 1 dev day for the full block.

| # | Item | Effort |
| --- | --- | --- |
| 1 | Quiet hours alert digest Batch night-time alerts into a morning digest message. | Medium |
| 2 | Telegram bundling for 3+ alerts in a 10-minute window Send a single album rather than several separate posts. | Medium |
| 3 | Image purge job 30 days post-withdrawal Remove Blob objects for listings that stayed withdrawn for a month. | Small |
| 4 | Scraper retry x3 backoff Apify task configuration change, not in this repo. | Small |
| 5 | Low-yield scrape alert Telegram ping if a scrape run returns fewer than N items. | Small |
| 6 | i18n strings extraction Move inline copy to locales/en.json; sets up Arabic localisation later. | Medium |
| 7 | RTL readiness audit Confirm Tailwind logical-property usage across all components. | Small |
| 8 | 404 and unsubscribe page E2E tests Playwright coverage for the edge-of-app surfaces. | Small |
| 9 | Takedown runbook Markdown SOP for responding to PropertyFinder DMCA / takedown notices. | Small |
| 10 | Cost report script Monthly aggregator across Apify, Vercel, Neon, Blob, KV. | Medium |

# 4. Blocked by external dependencies — not engineering work

These items are surfaced for visibility. None of them need code changes — they are account, vendor, or legal actions that sit outside the engineering scope.

| Item | Notes |
| --- | --- |
| RERA broker registration | Launch-blocker per spec §7.1. Rami / Emerge Digital (legal). |
| Twilio WhatsApp template approval | Submit TPL_BELOWOP_LISTING and TPL_BELOWOP_PRICEDROP. Meta SLA 24–48 hours after submission. |
| Vercel Pro upgrade | Required for sub-hourly cron cadence. Hobby tier limits crons to daily. |
| Lighthouse CI / SSL Labs / axe-core CI tooling | Tooling we can spin up, but no blocking action on the codebase itself. |
| Twilio account setup | Sandbox is sufficient for early testing; production needs a verified business sender. |

# 5. Recommended next sprint

Ship the first four items of the HIGH block as a coordinated two-day pass:

- Wire HMAC body signing on the Apify webhook

- Signed expiring single-use unsubscribe tokens

- Postgres Row-Level Security policies

- Content Security Policy plus security headers

This block closes the remaining security-critical gaps in the spec. It is a defensible, coherent scope: every item is security hardening, every item is in our control (no external dependencies), and every item is testable with the existing test harness. We are ready to execute the moment you approve.

# 6. Your decision

Mark one option and send back:

☐  Approve the HIGH block as the next sprint  (Recommended)

☐  Approve HIGH and MEDIUM blocks together  (~3 dev days)

☐  Cherry-pick — please list the items numbers you want included below:

_____________________________________________________________________

☐  Hold until Twilio + RERA are resolved first

☐  Other — please write below:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Signature

_____________________________________________________________________

Jad ALCHEIKH	Date: ___ / ___ / ______